**Boston Outside Film Festival.**

**Project Brief**

**Presented By Samuel Osinloye**

**TABLE OF CONTENTS**

Summary…………………………………………………… 3

Stakeholders………………………………………………... 3

Goals……………………………………………………….. 4

Budget…………………………………………………..….. 4

Timeline………………………………………..…………... 4

Technical Specifications………………………………..….. 4

**Summary**

Boston Outdoor Film Festival needs a website to show movies at Boston Public Garden this year from August 5th through 8th, from 6 pm to midnight.

The Site should display information about movies to be shown, ticket registration, regularly published news or announcements about the festival.

Necessary Social links (facebook, twitter, instagram), links to Boston News Website, and Boston Public Garden’s website.

Domain Sugestions: bostonoutdoorfilmfestival.com, bostonfilmfestival.com, bostonoutdoorfilmfestival.org, bostonfilmfestival.org

**Stakeholders**

Clara Dunn, Founder of Watch It Outside Event Co.

Samuel Osinloye Web Developer

**Goals**

Build a Pre-Registration Portal that will handle guest registration and booking towards the film festival for the first 1,500 people. The website should also announce upcoming movies showing.

**Budget**

|  |  |  |  |
| --- | --- | --- | --- |
| **S/N** | **Items** | **Price $** | |
| 1 | Domain Name Registration | 12 (first year, 19.99 after) | |
| 2 | Web Hosting | 8/mo (96/year) | |
| 3 | Creating Website | 2500 | |
| **Total** | | | **2608** |

**Timeline**

Two weeks since contract sign-off date. A total of 60 hours.

|  |  |
| --- | --- |
| Day 1 | Register the Domain and Hosting |
| Day 1-4 | Making first version of Website. |
| Day 5 | Show website to client, and discuss what to change. |
| Day 6-10 | Making changes based on clients wishes, and finish the website |

**Technical Specifications**

The followings are my specifications regarding the project:

* The site will be built completely from scratch using HTML5, CSS3 and Bootstrap.
* Responsive Design
* Font Awesome
* JavaScript
* JQuery
* .org domain extension will be appropriate being a non-profit website.